# Test_Strategy

### Performance Test Strategy – JPetStore

Project Name: JPetStore Performance Testing
Tester: Brahmaiah Vaditha
Tool: Apache JMeter 5.6.3
Test Type: Non-Functional (Performance)

1. Application Overview

JPetStore is an e-commerce web application that allows users to register, log in, browse pet categories, add products to cart, and place orders online. The objective of this performance test is to evaluate system behavior under various load conditions.

2. Business Critical Scenarios

- User Registration

- User Login

- Browse Pets

- Add to Cart

- Checkout & Payment

- Logout

Login and Checkout are considered critical flows as they directly impact user experience and revenue.

3. Assumptions

- Test environment is stable during execution

- Demo JPetStore application is used

- Database is pre-loaded with required test data

- No code changes during performance test execution

### 4. Test Types

- Load Testing: Validate performance under expected user load

- Stress Testing: Identify application breaking point

- Spike Testing: Observe behavior during sudden traffic spikes

- Soak Testing: Validate stability under prolonged load

5. Workload Model

- Concurrent Users: 100

- Ramp-up: 10 users every 30 seconds

- Test Duration: 30 minutes

- Think Time: 2–5 seconds

### 6. Non-Functional Requirements (SLAs)

- Average response time < 3 seconds

- 90th percentile response time < 5 seconds

- Error rate < 1%

- CPU usage < 70%

- No memory leaks during soak test

### 7. Entry & Exit Criteria

Entry:

- Application deployed

- Scripts validated in GUI mode

- Test data ready

Exit:

- Tests executed successfully

- HTML report generated

- Bottlenecks documented

### 8. Risks

- Environment instability

- Limited test data

Mitigation: Re-execution and CSV-based data handling